Sprint 1 Plan

Product Name: Code Performance Analyzer

Sprint 1 Goal

Sprint 1 will establish the foundation of the Code Performance Analyzer by creating the first model capable of producing simple Big-O estimates for standalone Python functions. At the same time, we will build the initial extension UI framework and implement a mocked complexity annotation to preview how results will appear in the editor.

User Stories - Backend
User Story 1.1: As a user, I want to run a simple model that can analyze Python code through a local script so that I can get an initial Big-O complexity estimate.

- 1.1.1: Research Model Feasibility  – 4 hours

- 1.1.2: Setup model hosting infrastructure  – 8 hours

- 1.1.3: Setup model inference – 6 hours

User Stories - Frontend
User Story 1.2: As a user, I want to see a mocked complexity annotation inside the editor UI so I can preview how the extension will eventually present feedback.

- 1.2.1: Research API and Extension Capabilities  – 6 hours

- 1.2.2: UI Design for annotations and layout  – 6 hours

- 1.2.3: Mock Implementation  – 6 hours

Team Roles

| Team Member | Role |
| --- | --- |
| Philip Pesic | Backend Developer |
| Adwaith Madadi | Backend Developer |
| Rohit Mandal | Backend Developer |
| Michael Pimentel | Frontend Developer |
| Juan Alvarez Sanchez | Frontend Developer |

Task Assignment

Philip Pesic: Backend Tasks 1.1.1, 1.1.2, 1.1.3
Adwaith Madadi: Backend Tasks 1.1.1
Rohit Mandal: Backend Tasks 1.1.2, 1.1.3
Michael Pimentel: Frontend Tasks 1.2.1, 1.2.2, 1.2.3
Juan Alvarez Sanchez: Frontend Tasks 1.2.1, 1.2.2, 1.2.3

Scrum Board
https://docs.google.com/document/d/15PlzT7TNhLe6Ni6R2BIPt3uAZVzQrlsptkJnA_Or7GM/edit?usp=sharing

Sprint 1 Burnup Chart

Scrum Meetings

| Day | Location |
| --- | --- |
| Saturday | Zoom |
| Monday | Zoom/In Person |
| Thursday | Zoom and TA Meeting |

Sprint 1 Recap

In Sprint 1, we completed the first version of the complexity model and confirmed it could run locally to estimate Big-O behavior. We also built the initial UI and delivered a working mock annotation, giving us a functional prototype across both backend and frontend components.