Sprint 3 Plan

Product Name: Code Performance Analyzer

Sprint 3 Goal
Sprint 3 will focus on building a backend test-generation framework, integrating selected code into test results, and adding file-saving functionality. On the frontend, we will set up a local server, connect the model results to the UI, and add a fallback mechanism for when the server is inaccessible.

User Stories - Backend

User Story 3.1: As a user, I want to be able to generate a test script to profile for real performance metrics like execution time and memory usage.

- 3.1.1:  Create test generation framework and endpoint – 8 hours

- 3.1.2:  Integrate selected code and complexity for test results – 4 hours

- 3.1.3:  Add file saving functionality - 6 hours

User Stories - Frontend

User Story 3.2:  As a user, I want to submit code through the extension and have the locally hosted model instantly return real complexity results, so the extension becomes functional.

- 3.2.1: Create local server to host model endpoints– 8 hours

- 3.2.2: Integrate new model results into frontend– 4 hours

- 3.2.3: Create fallback for inaccessible server - 4 hours

Team Roles

| Team Member | Role |
| --- | --- |
| Philip Pesic | Frontend Developer |
| Adwaith Madadi | Backend Developer |
| Rohit Mandal | Backend Developer |
| Michael Pimentel | Frontend Developer |
| Juan Alvarez Sanchez | Frontend Developer |

Task Assignment
Philip Pesic: Frontend Tasks 3.2.1, 3.2.2
Adwaith Madadi: Backend Tasks 3.1.2
Rohit Mandal:  Backend Tasks 3.1.1, 3.1.2, 3.1.3
Michael Pimentel: Frontend Tasks 3.2.1, 3.2.2
Juan Alvarez Sanchez: Frontend Tasks 3.2.1, 3.2.3

Scrum Board
https://docs.google.com/document/d/15PlzT7TNhLe6Ni6R2BIPt3uAZVzQrlsptkJnA_Or7GM/edit?tab=t.0

Sprint 3 Burnup Chart

Scrum Meetings:

| Day | Location |
| --- | --- |
| Saturday | Zoom |
| Tuesday | Zoom/In Person |
| Thursday | Zoom and TA Meeting |

Sprint 3 Recap

In Sprint 3, the backend team created the test-generation framework, integrated code and complexity into test outputs, and added file-saving support. The frontend team built the local server, connected the model results to the extension interface, and implemented a fallback system to handle cases where the server could not be reached.