Sprint 4 Plan

Product Name: Code Performance Analyzer

Sprint 4 Goal
Sprint 4 will focus on migrating the model to a production server, setting up a Kind cluster with Docker support, and creating CI/CD scripts to simplify deployment. On the frontend, we will add performance charts to the sidebar, build a test-generation interface, and implement result exporting.

User Stories - Backend

User Story 4.1: As a user, I want to be able to use the model without having to download it and use my computer’s resources.

- 4.1.1:  Upgrade to production server for stability  – 8 hours

- 4.1.2:  Setup Kind cluster and Docker image handling – 6 hours

- 4.1.3: Create CI/CD scripts for easy deployment handling – 4 hours

User Stories - Frontend

User Story 4.2:  As a user, I want the interface to highlight inefficient patterns and show a visual performance chart so I can understand and improve my code’s behavior over time.

- 4.2.1: Integrate complexity performance charts into sidebar – 8 hours

- 4.2.2: Create test generation interface – 4 hours

- 4.2.3: Add result export - 6 hours

Team Roles

| Team Member | Role |
| --- | --- |
| Philip Pesic | Backend Developer |
| Adwaith Madadi | Backend Developer |
| Rohit Mandal | Backend Developer |
| Michael Pimentel | Frontend Developer |
| Juan Alvarez Sanchez | Frontend Developer |

Task Assignment:

Philip Pesic: Backend Tasks 4.1.1, 4.1.2, 4.1.3
Adwaith Madadi: Backend Tasks 4.1.2
Rohit Mandal:  Frontend Tasks 4.2.3
Michael Pimentel: Frontend Tasks 4.2.1
Juan Alvarez Sanchez: Frontend Tasks 4.2.2, 4.2.3

Scrum Board:
https://docs.google.com/document/d/15PlzT7TNhLe6Ni6R2BIPt3uAZVzQrlsptkJnA_Or7GM/edit?tab=t.0

Sprint 4 Burnup Chart:

Scrum Meetings:

| Day | Location |
| --- | --- |
| Saturday | Zoom |
| Tuesday | Zoom/In Person |
| Thursday | Zoom and TA Meeting |

Sprint 4 Recap:

In Sprint 4, the backend team upgraded the system to a production server, configured the Kind cluster with Docker image handling, and added CI/CD scripts for smoother deployments. The frontend team integrated performance charts, created the test-generation interface, and implemented export functionality to give users clearer insights and more control over results.