Release Plan

Product Name: Code Performance Analyzer

| Team Member | Role |
| --- | --- |
| Philip Pesic | Backend Developer |
| Adwaith Madadi | Backend Developer |
| Rohit Mandal | Backend Developer |
| Michael Pimentel | Frontend Developer |
| Juan Alvarez Sanchez | Frontend Developer |

High Level Goals

- Enable profiling of a method or codebase for Big-O performance with a single click.

- Display reports directly in the editor or as inserted code comments.

- Provide a test suite that can showcase real performance metrics at scale.

  - Example: “This method will scale logarithmically,” predict runtimes / memory usage.

## Sprint 1

1.1: As a user, I want to run a simple model that can analyze Python code through a local script so I can get an initial Big-O complexity estimate.
 1.2: As a user, I want to see a mocked complexity annotation inside the editor UI so I can preview how the extension will eventually present feedback.

Sprint 2

2.1: As a user, I want the extension to return a relatively accurate time-complexity estimate so that the extension is useful.
 2.2: As a user, I want the extension to clearly display complexity in an editor annotation, terminal, and sidebar.

## Sprint 3

3.1: As a user, I want to be able to generate a test script to profile real performance metrics like execution time and memory usage.
3.2: As a user, I want to submit code through the extension and have the locally hosted model instantly return real complexity results so the extension becomes functional.

## Sprint 4

4.1: As a user, I want to be able to use the model without downloading it or using my computer’s resources.
4.2: As a user, I want the interface to highlight inefficient patterns and show a visual performance chart so I can understand and improve my code’s behavior over time.

Release Sanity

| Team Member | Hours/Week |
| --- | --- |
| Philip Pesic | 10 |
| Adwaith Madadi | 8 |
| Rohit Mandal | 8 |
| Michael Pimentel | 10 |
| Juan Alvarez Sanchez | 10 |
| Total | 46 |

Minimum Viable Product (MVP)

- Calculate complexity and display results in-editor

- Provide profiling and performance test generation

- Simulate performance at scale

- Fully local functionality

Wants (Not Guaranteed)

- Cross function complexity analysis

- Cloud Deployment

Stretch

- Database Integration