Code Performance Analyzer - Sprint 1 Report

Actions to Stop

- Group scrum meeting

  - Because we’re split into teams, group scrum meetings aren’t accomplishing much. Instead we asynchronously plan our scrum board.

Actions to Start

- Share a weekly activity summary for TSRs

  - Sharing a brief summary of task details helps people fill out TSRs.

- More planning within-teams

  - Drop group-wide scrums in favor of teamwide-scrums for better time use.

- More realistic sprint goals

  - Balance sprint goals, since some sprints are more ambitious than others.

Actions to Keep Doing

- Asynchronous/once per sprint scrum planning

Completed

- User Story 1.1: As a user, I want to run a simple model to analyze Python code through a local script so that I can get an initial Big-O complexity estimate.

- User Story 1.2: As a user, I want to see a mocked complexity annotation inside the editor UI so I can preview how the extension will eventually present feedback.

Not Completed

None

Completion Rate

- 3/3 User stories completed.

- 7 Days worked (Excluding Presentations).

- 29/32 Hours Completed.

Sprint 1 Scrum

| Tasks | Not Started | In Progress | Completed |
| --- | --- | --- | --- |
| 1.1.1: Research Model Feasibility, 3 hours |  |  | Philip, Adwaith |
| 1.1.2: Setup model hosting infrastructure, 8 hours |  |  | Philip, Adwaith, Rohit |
| 1.1.3: Setup model inference, 6 hours |  |  | Rohit, Philip |
| 1.2.1: Research Extension API and capabilities, 6 hours |  |  | Philip, Rohit |
| 1.2.2: UI Design for annotations and layout, 6 hours |  |  | Michael, Juan |
| 1.2.3: Mock Implementations, 6 hours |  |  | Michael, Juan |

# Sprint 1 Burnup Chart