Code Performance Analyzer - Sprint 2 Report

Actions to Stop

- Rushing to finish large tasks without proper testing

- Working separately without syncing progress across the team.

Actions to Start

- Meeting more often to check progress between backend and frontend teams.

- Breaking big tasks into smaller steps so we can track progress easily.

Actions to Keep Doing

- Communicating clearly during scrum meetings.

- Sharing updates and helping each other test features.

- Staying organized with our task tracking and time planning.

Completed

- User Story 2.1: As a user, I want the extension to return a relatively accurate time-complexity estimate so that the extension is useful.

- User Story 2.2: As a user, I want the extension to clearly display the complexity in an editor annotation, terminal output, and sidebar.

Not Completed

None

Completion Rate

- User Stories Completed: 2/2

- Tasks Completed: 6/6

Sprint 2 Scrum

| Tasks | Not Started | In Progress | Completed |
| --- | --- | --- | --- |
| 2.1.1: Set up framework for training data generation. – 5 hours |  |  | Philip |
| 2.1.2: Train and tune complexity of the model. – 4 hours |  |  | Adwaith, Rohit |
| 2.1.3: Create a script to compare the model outputs. – 4 hours |  |  | Philip, Rohit |
| 2.2.1: Research how to integrate the backend with the current frontend structure. – 4 hours |  |  | Philip |
| 2.2.2: Create the UI sidebar for feature display - 6 hours. |  |  | Michael, Juan |
| 2.2.3: Integrate the runtime performance results into the sidebar - 6 hours |  |  | Michael, Juan |

Sprint 2 Burnup Chart