Code Performance Analyzer - Sprint 3 Report

Actions to Stop

- Pushing features without proper testing.

- Working separately without synchronization with the rest of the team.

- Working on separate git branches.

Actions to Start

- Everyone works on the same version of the product, to avoid future integration problems.

Actions to Keep Doing

- Communicate clearly during scrum meetings.

- Sharing updates and helping each other test features.

- Staying organized with our task tracking and time planning.

- Breaking big tasks into smaller steps so we can track progress easily.

Completed

- User Story 3.1: As a user, I want to be able to generate a test script to profile for real performance metrics like execution time and memory usage.

Not Completed

- User Story 3.2:  As a user, I want to submit code through the extension and have the locally hosted model instantly return real complexity results, so the extension becomes functional.

  - Task 3.2.1: Create a local server to host model endpoints. - COMPLETED

  - Task 3.2.2: Integrate new model results into frontend. - INCOMPLETE

  - Task 3.2.3: Create fallback for inaccessible server. - COMPLETED

Completion Rate

- User Stories Completed: 1/2

- Tasks Completed: 5/6

Sprint 3 Scrum

| Tasks | Not Started | In Progress | Completed |
| --- | --- | --- | --- |
| 3.1.1: Create test generation framework and endpoint |  |  | Rohit |
| 3.1.2: Integrate selected code and complexity for test results. |  |  | Rohit, Adwaith |
| 3.1.3: Add file saving functionality. |  |  | Rohit |
| 3.2.1: Create a local server to host model endpoints. |  |  | Michael, Juan, Philip |
| 3.2.2: Integrate new model results into frontend. |  |  | Michael, Philip |
| 3.2.3: Create fallback for inaccessible server. |  |  | Philip, Juan |

Sprint 3 Burnup Chart