Code Performance Analyzer - Sprint 4 Report

Actions to Stop

- Leaving ambiguity in task ownership, some tasks stalled due to unclear responsibility.

- Delaying integration testing until the end of the sprint.

Actions to Start

- Leaving ambiguity in task ownership, some tasks stalled due to unclear responsibility.

- Delaying integration testing until the end of the sprint.

Actions to Keep Doing

- Communicate clearly during scrum meetings.

- Sharing updates and helping each other test features.

- Staying organized with our task tracking and time planning.

- Breaking big tasks into smaller steps so we can track progress easily.

Completed

- User Story 4.1: As a user, I want to be able to use the model without having to download it and use my computer’s resources.

- User Story 4.2:  As a user, I want the interface to highlight inefficient patterns and show a visual performance chart so I can understand and improve my code’s behavior over time.

Not Completed

Completion Rate

- User Stories Completed: 2/2

- Tasks Completed: 6/6

Sprint 4 Scrum

| Tasks | Not Started | In Progress | Completed |
| --- | --- | --- | --- |
| 4.1.1 Upgrade to production server for stability |  |  | Philip, Adwaith |
| 4.1.2 Setup Kind cluster and Docker image handling |  |  | Adwaith, Rohit |
| 4.1.3 Create CI/CD scripts for easy deployment handling |  |  | Philip, Rohit |
| 4.2.1: Integrate complexity performance charts into sidebar |  |  | Michael, Juan |
| 2: Refine sidebar UI for usability |  |  | Michael, Juan |
| 4.2.2: Create test generation interface |  |  | Michael, Philip |
| 4.2.3: Add result export - 6 hours |  |  | Philip |

# Sprint 4 Burnup Chart